# COMMAND CENTER V8 — PHASE 0 AUDIT

Branch `feat/command-center-v8`. Not merged, not deployed.

Written 2026-10-08 from reading the code and running the gates in this session. Nothing here is from memory.

Phase 0 built the enforcement harness and this audit. **It built and restyled no

screen.** Every screen listed below is in the state it was in before this run.

# VERIFICATION STANDARD APPLIED TO THIS DOCUMENT

This project's governance standard (STATE_OF_THE_BUILD.md, SESSION_STATE.md) is

that a session's own testing is **evidence to bring to Reid, not a substitute

for his confirmation**. So:

- VERIFIED below means: read in the source in this session, or measured by a

gate that ran in this session, with the output quoted.

- UNVERIFIED means: not checked against a live system, a live mailbox, a

live database, or Reid's own eyes. Anything about how a screen *looks* or

*feels* is UNVERIFIED by definition — no screenshot was taken of a real

Command Center screen in this run, because no screen was touched.

Nothing in this document is marked done.

# 1. THE HEADLINE FINDING, AND IT IS NOT WHAT THE BRIEF ASSUMED

The brief's premise is that admin screens draw profiles from a parametric

kind + d table and should be switched to real geometry. That premise is

half right, and the wrong half matters.

**VERIFIED: in LIVE mode, the V7 Command Center screens set drawing: null and

show no profile drawing at all.** The parametric kind + d drawings exist only

in fixture mode (CC_FIXTURE=1 *and* a non-production build *and*

?fixture=v7 — lib/fixtures/mode.ts), which is the mode the pixel gate

measures.

Evidence, by line:

| Live view builder | Line | What it sets |
| --- | --- | --- |
| lib/data/v7-view/from-live.ts | 129, 180, 189 | drawing: null |
| lib/data/v7-view/from-live-lists.ts | 101, 161 | drawing: null |
| lib/data/v7-view/shop.ts → liveShopView | 113, 148, 168 | drawing: null, plus hasLazyDrawing |
| lib/data/v7-view/customers.ts → liveCustomers | 184 | profiles: null, with a note pointing at profile search |

The kind + d assignments are all in fixture builders:

lib/data/v7-view/job.ts:482,534, shop.ts:51,73,86, deliveries.ts:85,

customers.ts:122, new-quote.ts:115.

components/admin/v7/V7Primitives.tsx already documents this choice and the

reason, and the reason is sound: "Rather than invent a shape — which would be a

drawing of something nobody designed, on a screen that sends work to a bending

machine — the .pl span is rendered empty."

**So the V8 problem is not "the wrong drawing is shown." It is "no drawing is

shown, or a thumbnail-resolution one with no numbers on it."** That changes what

each phase has to do: there is almost nothing to *replace* and a great deal to

*supply*.

Where a live screen does show a drawing, it is one of three things — all real

geometry, none of them readable as a shop instruction:

1. A base64 PNG snapshot of FlashDraft's own canvas

(saved_configurations.thumbnail_image, or

shop_profile_library.geometry_svg, which despite its name holds a PNG).

Right shape, right numbers — captured once at thumbnail resolution. It

cannot be enlarged and read off, which is exactly what the V8 full-size view

is for.

2. `pointsToSvgPath` (lib/data/job-screen.ts:557) — a scale-to-fit

polyline from the real saved points. Right shape; **no bend angles, no

segment lengths, no hems, no painted side.** Its own comment says it is

deliberately not FlashDraft's renderer and that "Open in FlashDraft is one

click away."

3. Nothing — v7's empty .np box.

# 2. EVERY ADMIN SCREEN THAT SHOWS (OR SHOULD SHOW) A PROFILE DRAWING

Measured by scripts/audit/single-drawing-path.mjs in this session:

107 files scanned · 18 with drawings outside ProfileViewer · 29 calls · 0 unreadable.

| # | Screen | Route | Component / file | LIVE drawing source | FIXTURE drawing source | Phase | What switching to ProfileViewer takes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Workbench | /admin/command-center | components/admin/v7/V7Workbench.tsx:294,433 (V7Thumb) | None — drawing: null (from-live.ts:129) | parametric kind+d | 1 | A saved-profile id on each card. V7Card has no such field; quote_requests.line_items[] carries the geometry but only *some* jobs also have a saved_configurations row. See §4 (a). |
| 2 | Job screen | /admin/command-center/job/[id] | app/admin/command-center/job/[id]/page.tsx:202-206, 320-323 (pointsToSvgPath), :389 (PastProfileThumb); fixture path components/admin/v7/V7Job.tsx:141 (V7Plate), :221 (V7Drawing) | inline <svg> from pointsToSvgPath — real points, no numbers; past profiles as base64 PNGs | parametric kind+d | 1 | The live Job screen already holds the real points. Lowest-friction conversion of the lot: pass the profile id (or the geometry via initialData) and delete the inline <svg>. |
| 3 | Shop View queue + job + overlay | /admin/shop-view | components/admin/v7/V7ShopBoard.tsx:237,337,355 (V7Drawing), :249,346,363 (ShopJobDrawing); components/admin/ShopQueueBoard.tsx (×2, ShopJobDrawing) | base64 PNG, lazily fetched per card via /api/admin/shop-queue/drawing/[id] (rule #26) | parametric kind+d | 2 | shop_profile_library has no saved_configurations FK. Needs a join from the shop row back to the saved profile, or the geometry copied onto the shop row. The one screen where a wrong number reaches the machine — see §4 (b). |
| 4 | Email two-pane | *no live route* | — | Does not exist | — | 3 | The screen itself has to be built. And the contract mounts no drawing on it — see §3. |
| 5 | Deliveries | /admin/deliveries | components/admin/v7/V7Deliveries.tsx:167 (V7Thumb) — fixture pane only | None. The live pane is DeliveriesWeek / DeliveryTrackPanel, which carry real scheduling behaviour and draw no profile | parametric kind+d | 4 | Add a thumbnail to the live stop row. A delivery row's job → its profile is a new read; deliveries.shop_job_id is the hop. |
| 6 | Customers | /admin/customers | components/admin/v7/V7Customers.tsx:124 (V7Drawing) — fixture only | None — profiles: null, with a note | parametric kind+d | 4 | liveCustomers does not read profiles at all today. Needs a per-customer saved_configurations read, then ids straight into the viewer. |
| 7 | Quotes list | /admin/quotes | components/admin/v7/V7List.tsx:87 (V7Drawing) — fixture only; live thumbs via components/admin/QuoteOrderList.tsx:186 (LazyProfileThumb) | base64 PNG where row.profileId exists, else nothing | parametric kind+d | 4 | row.profileId already exists — a near drop-in. Watch egress: the list must keep passing an id, never an image (rule #26). |
| 8 | Orders list | /admin/orders | same V7List.tsx:87; same QuoteOrderList.tsx:186 | as Quotes | parametric kind+d | 4 | As Quotes. |
| 9 | Search (quotes/orders) | /admin/search | components/admin/v7/V7Search.tsx:75 (V7Drawing) — fixture only | None — liveSearch (from-live-lists.ts:181) sets drawing: null | parametric kind+d | 5 | Same id-plumbing as the lists. |
| 10 | Profile search | /admin/search/profiles | components/admin/ProfileSearchPanel.tsx (×2, LazyProfileThumb) | base64 PNG, lazily per visible row | n/a (live only) | 5 | Already has the ids and the lazy pattern. The enlarged preview here is rule #27's hover-intent panel — two zoom interactions would then exist (hover-intent and the V8 click/double-click). Reconciling them is a design decision, not a port. PENDING REID. |
| 11 | New quote | /admin/quotes/new | components/admin/v7/V7NewQuote.tsx:148 (V7Drawing) — fixture; live via app/admin/quotes/new/page.tsx (LazyProfileThumb) | base64 PNG | parametric kind+d | 4 | As Quotes. |
| 12 | Pricing / price book | /admin/pricing, /admin/settings/price-book | components/admin/v7/V7Pricing.tsx:184 (V7Drawing, dims: true) | not checked in this session | parametric kind+d | — | UNVERIFIED. Not named in the brief's screen list and not traced. A price-book row is a material+gauge, not a job, so a *category* drawing may be legitimate here. Needs a decision before it is counted as a violation to burn. |
| 13 | Shop library (send history) | /admin/shop-library | components/admin/ProfileLibraryTable.tsx | base64 PNG, full row (correct — one screen on demand, rule #26) | n/a | — | Not in scope. This is the send-history table rule #26 explicitly sanctions reading the full row for. |
| 14 | Geometry test page | /admin/geometry-test | app/admin/geometry-test/page.tsx | not a Command Center screen | n/a | — | Zero gate hits (it uses neither primitive). Left alone. |

Shared primitives counted by the gate, not screens of their own:

components/admin/v7/V7Primitives.tsx:136,183 (V7Thumb/V7Plate internals),

components/admin/v7/V7Drawing.tsx:66 (drawInner),

components/admin/LazyProfileThumb.tsx:77 (pointsToSvgPath fallback),

components/admin/PastProfileThumb.tsx (wraps LazyProfileThumb).

## No photo sources found masquerading as drawings

VERIFIED: the live Job screen distinguishes a photo source and does not

draw a profile for it (isPhotoSource guard, page.tsx:202). The field app

saves no geometry by design (app/api/field/quote-request inserts

line_items: []) — recorded in SESSION_STATE.md 2026-10-03 and unchanged. A

photo is never promoted to geometry anywhere.

# 3. WHAT THE CONTRACT ITSELF SAYS — INCLUDING ONE THING IT DOES NOT

The three approved files are frozen in docs/design/command-center-v8/ and

hash-verified on every build. VERIFIED in this session: all three hashes

matched the hashes in the instruction before copying, and

scripts/audit/contract-check.mjs reports 3 verified · 0 problems · 0 ungoverned.

**All three carry a byte-identical zoom-handler block and a byte-identical

META table** (asserted by tests/visual/v8-interaction-gate.spec.ts and

lib/ui/zoom-intent.test.ts). So there is one interaction contract, not three.

## The email two-pane mounts no drawing at all

VERIFIED. Workbench_C-inbox-first.html contains the complete zoom

apparatus — the .zoom CSS, the #pop / #full / #scrim overlays, the

META table, the five-colour legend and the identical handlers — and **zero

.zoom elements.** Mount counts, printed by the gate:

V8 contract zoom mounts

8  Workbench_B-stage-strip-table.html

0  Workbench_C-inbox-first.html

9  Workbench_E-shop-view.html

In the approved design the email pane shows the attachment as a text chip

(📄 Bldg4-flashing.pdf (p.1)), not as a drawing. The gate records this as

apparatus-only and a separate test forbids *every* file being like that, so

the clause cannot go vacuous.

Open question, PENDING REID: should the email two-pane show the drawing the

AI read the takeoff from? The contract says no. The AI takeoff panel is the one

place a wrong reading could be caught against a picture, which is an argument

for yes. Not decided, and not built.

## What the full-size view must carry, as measured

Derived from the contract's own META and asserted per profile:

- interior-angle labels = bends — 2, 2, 4, 3, 2, 3, 2, 2 across the eight profiles

- "… hem" labels = hems — 0, 1, 2, 1, 0, 1, 1, 0

- length labels = drawn segments + hem segments

- one dashed painted-side marker per leg

- developed width in the overlay meta line: Developed width 11 in · 4 bends · 2 hems

- Steve's red shop note on 2 of 8 profiles (zbar, coping) — so the gate

also asserts at least one exists

# 4. CONFLICTS BETWEEN THE CONTRACT AND THE ONE RENDERER

These are the things that will make a later phase's gate fail, listed now so

nobody discovers them as a surprise. None was fixed in Phase 0 — each either

changes FlashDraft's own editing canvas, which is Reid's daily tool, or changes a

number the pricing engine divides by.

## (a) The hem label says different things — the most likely phase-2 blocker

VERIFIED by reading `lib/flashdraft/draw-profile-scene.ts:502,518,534`.

|  | What it prints |
| --- | --- |
| FlashDraft (the one renderer) | OPEN 3/16" gap, TEARDROP, SMASHED |
| V8 contract | 0.5" hem |

Neither is a superset. The contract's label does not say which *kind* of hem it

is; FlashDraft's does not say how far it *folds back*. The shop needs both.

tests/visual/v8-interaction-gate.spec.ts already demands the contract's form

and **will fail on the live screen until this is closed. That failure is the

gate working — do not relax it.** The current behaviour is pinned in

lib/flashdraft/viewer-scene.test.ts with an assertion that no hem label

carries its fold length, so whoever adds it is forced to update that test.

## (b) The drawing palette differs

VERIFIED.

|  | Segments | Hems | Angles | Label ink | Ground |
| --- | --- | --- | --- | --- | --- |
| FlashDraft | #C0001A crimson | #C0001A | #C0001A | #111111 | #C4C4C4 |
| V8 contract | #1553B3 blue | #C26A00 amber | #17703A green | #101C2C | white |

drawProfileScene takes the palette as a parameter, so this is reconcilable in

one line. The contract's palette is recorded as

V8_CONTRACT_DRAWING_COLORS in lib/flashdraft/viewer-scene.ts and is

deliberately not passed anywhere. The question — does the Command Center

viewer adopt the contract's palette while the FlashDraft editor keeps crimson, or

do both move? — is PENDING REID. A unit test asserts the two palettes still

differ, so the question cannot be closed by an edit instead of a decision.

## (c) Developed width and the quote's blank width disagree — a pricing finding

VERIFIED. FlashDraft's own on-screen blank width adds each hem's allowance

(app/studio/draft/page.tsx:1791, 3878, via hemAllowanceIn).

lib/pricing/quote-inputs.ts:92 sets a job's blankWidthIn from

blankWidthInFromPoints alone, with no hem allowance.

So a hemmed profile's quoted blank is narrower than its drawn blank by up

to 2 × lengthIn + gapIn per end — for a 1/2 in open hem at both ends, about

1 3/8 in of girth. Rule #19 divides a 48 in sheet by the blank width to get

strips per sheet, so a narrower blank yields *more* strips per sheet and a

*lower* material cost.

This is a pricing question, not a rendering one, and it was not changed.

developedWidthIn in lib/flashdraft/viewer-scene.ts matches FlashDraft's

number (hems included), because the viewer's job is to show what the person who

drew it saw. PENDING REID.

## (d) defaultBendRadiusIn does not recognise the British spelling

VERIFIED. The regex is /aluminu?m/i, which matches aluminum and

aluminm but not `aluminium` — that spelling falls through to the 0.5 in

default instead of aluminium's 0.375 in. lib/data/catalog.ts uses the American

spelling, so no catalogue material hits it today; a hand-typed or imported

material could. Asserted as it behaves; not changed, because a default bend

radius is part of what the machine is told to do.

# 5. MAIL: WHAT EXISTS AND WHAT IS MISSING

## Mail parser — LIVE, for two of three sources

VERIFIED.

| Piece | Status | Evidence |
| --- | --- | --- |
| Schema | EXISTS | supabase/migrations/050_email_intake.sql — email_messages, email_attachments, quote_requests.source_email_id, intake_status |
| Pipeline | EXISTS | lib/email-intake/pipeline.ts — classify → takeoff → draft quote request; re-runnable |
| .eml upload | LIVE | /admin/email-intake + components/admin/email-intake/EmlUploader.tsx |
| Generic webhook ingest | LIVE | app/api/email-intake/ingest/route.ts |
| Idempotency | EXISTS | email_messages.dedupe_key UNIQUE — Message-ID, else a sha256 of from+date+subject+body |
| Intent classification | EXISTS | lib/email-intake/classify.ts, heuristic + anthropicIntentClassifier() |
| Admin visibility + retry | EXISTS | /admin/email-intake, RetryButton, per-message status and error |
| Microsoft Graph source | DORMANT | lib/email-intake/sources/graph.ts — real logic, readGraphConfig() returns null without the five OUTLOOK_* env vars |
| Graph webhook endpoint | EXISTS, DORMANT | app/api/outlook/webhook/route.ts — answers the validation handshake with no credentials, returns 503 for real notifications so nothing is half-processed |

UNVERIFIED: whether the OUTLOOK_* variables are set in Vercel. Not checked

in this session. The admin page prints the answer live

(data-testid="outlook-status"), so this is one page-load to settle.

## Graph subscription creation and renewal — MISSING ENTIRELY

VERIFIED by searching `app/`, `lib/` and `vercel.json`.

- No code creates a Graph subscription. graph.ts's own header states the

manual step: "POST a Graph subscription pointing at /api/outlook/webhook".

Nothing in the repo does it.

- No code renews one. A Graph mail subscription's maximum lifetime is about

three days, so an unrenewed subscription stops delivering mail silently —

the webhook simply stops being called. There is no expirationDateTime

handling, no renewal route, and no record of a subscription id anywhere in the

schema.

- No cron. vercel.json declares no `crons` array at all and there is

no app/api/cron/ directory.

This is the single largest gap in the mail story: the parser works, the webhook

is ready, and there is no mechanism to keep mail arriving. It needs a

subscription record, a renewal job, and — because a silent stop is the failure

mode — an alert when the subscription is near expiry or mail has not arrived.

Phase 3.

## AI reply drafting — PARTIAL, AND NOT WHAT THE CONTRACT SHOWS

VERIFIED.

- EXISTS: app/api/admin/command-center/draft-followup/route.ts +

lib/data/followup-draft.ts — drafts a *chase* message for a quote the

customer has not answered, stores it on the job so it survives a reload, and

does not send. Its own header explains why: quote mail is specified to go

out through Graph as Steve, so it lands in his Sent Items and stays in the

customer's thread; pushing it through Resend instead would put it outside both.

- MISSING: the contract's email two-pane drafts a **reply to an inbound

email — "AI-drafted reply" with a Send through Outlook** button

(Workbench_C, the question sample). **Nothing in the repo drafts a reply to

an inbound message.** lib/email-intake/pipeline.ts drafts a *quote request*,

not an email. classify.ts classifies intent only.

- MISSING: no code sends mail through Outlook/Graph at all. A search for

sendMail, send through Outlook and sendThroughOutlook across app/ and

lib/ returns nothing. Outbound mail today is Resend

(lib/email/outbound.ts), which is the wrong channel for this by the spec's

own reasoning.

- UNVERIFIED: whether Resend is configured on any deployment. Rule #25

records it as unconfigured and the honest degrade in place; not re-checked.

The contract's third sample (approval — "Approval detected", linked to the sent

quote, with Send to machine) also has no live counterpart in the mail path.

Note that an approval arriving by email already has a sanctioned route to the

machine gate — app/api/quote-approve/[token] writes the approval record the

single-door guard reads (rules #14, #21) — so this must be wired to that, not

to a new door.

## View Source linking — ONE REAL ROUTE, ONE DANGLING LINK

VERIFIED.

- EXISTS: app/admin/quote-requests/[id]/source/page.tsx renders

components/admin/email-intake/SourceViewer.tsx — the original email beside

what was read from it. Linked from /admin/email-intake

(page.tsx:62), from /admin/quote-requests/[id] (page.tsx:193) and from

EmlUploader.tsx:58.

- BROKEN: lib/data/v7-view/job.ts:524 sets

sourceHref: /admin/command-center/job/${j.n}/source?fixture=v7.

That route does not exist — find app -type d -name "source*" returns only

app/admin/quote-requests/[id]/source. components/admin/v7/V7Job.tsx:108-110

renders it as a blue button. It is reachable only in fixture mode, so it is a

dead link on a demo screen rather than on a customer-facing one — but it is

dead, and SESSION_STATE.md recorded it as unfixed on 2026-10-03. Still unfixed.

The fix is a decision rather than a patch: either point the Job screen's button

at the real /admin/quote-requests/[id]/source, or build the v7 side-by-side

screen SCREEN_MANIFEST.json lists as liveRoute: null. Phase 3.

# 6. WHAT PHASE 0 BUILT

| File | What it is |
| --- | --- |
| docs/design/command-center-v8/ + CONTRACT_MANIFEST.json | The three approved files, byte-for-byte, with their hashes, states and the interaction contract |
| scripts/audit/contract-check.mjs | Build gate: re-hashes every contract file; also fails on an ungoverned .html in the folder — the one way to defeat a hash check without changing a hash |
| scripts/design/rebaseline-v8-contract.mjs | The only writer of those hashes. Refuses without CONTRACT_APPROVED_BY_REID=1, which no Claude Code session may set |
| scripts/audit/single-drawing-path.mjs + allowlist | Build gate: every admin profile drawing goes through ProfileViewer. Counts are exact in both directions, so a conversion must be written down |
| tests/visual/v8-contract.ts | The contract as the test suite sees it; re-verifies the hashes itself rather than assuming prebuild ran |
| tests/visual/v8-baselines.spec.ts | Five full-page baselines at 1440×900, re-derived from the committed HTML every run. No update mode, and there must never be one — and tests/visual/v8-baselines/ is gitignored, like v7's, so a PNG cannot start looking like an expectation a session could refresh |
| tests/visual/v8-interaction-gate.spec.ts | The gesture gate. Written against the contract first; becomes the gate for each screen as its phase lands |
| components/admin/v8/ProfileViewer.tsx | Thumbnail + enlarge + full size, from saved geometry only, through FlashDraft's renderer |
| lib/flashdraft/viewer-scene.ts | The camera, material facts and palette for a non-interactive render — moved out of `app/studio/draft/page.tsx`, which now imports them back |
| lib/data/v8-profile-geometry.ts | Saved geometry, parsed strictly: real geometry or an explicit absence with a reason, never a repaired guess |
| app/api/admin/v8/profile-geometry/[id]/route.ts | That read, admin-guarded, numbers only |
| lib/ui/zoom-intent.ts | The 230 ms, asserted equal to the frozen contract's own setTimeout line |

## The baselines captured

workbench-b          1440x1073     127016 bytes   Workbench_B-stage-strip-table.html

email-two-pane       1440x900       93653 bytes   Workbench_C-inbox-first.html

shop-view-queue      1440x900       90880 bytes   Workbench_E-shop-view.html

shop-view-job        1440x900       76624 bytes   Workbench_E-shop-view.html

shop-view-full       1440x900       48076 bytes   Workbench_E-shop-view.html

## A defect found at commit time THAT WOULD HAVE BROKEN THE GATE ON EVERY FRESH WINDOWS CLONE

**A hash-frozen file needs .gitattributes -text, or git redefines the design

with a line-ending conversion. This repo has `core.autocrlf=true` and had no

.gitattributes at all.** The contract files are stored with LF. Measured, not

reasoned about — the file was deleted and git checkouted:

expected c99244c31ee31ef9e7805f05f654288835dc2b56576fcc0a960381986d83c30f

actual   dd6546531de26e2c141f1a3b85192a1d6b01478fa3a5b402a97d69a37081c27d

V8 CONTRACT CHECK — FAILED

Anyone cloning this branch on Windows would get a **failing build on an

unmodified contract**, and the obvious-looking fix would be to re-baseline the

hashes — which is exactly what rule #36 forbids. The approved design would have

been silently redefined by a CRLF conversion.

.gitattributes now marks the contract -text (never convert, either

direction, any platform). Proved by the same round trip: delete, git checkout,

re-hash → c99244c3…c30f, 3 verified · 0 problems.

AND IT HAD ALREADY HAPPENED TO v7, UNNOTICED. Rule #33 records the

prototype's sha256 as 37f9c4d6…112a63. On this machine the working copy had

been converted to CRLF by an earlier checkout and hashed 28a5e741…, so **rule

#33's own recorded hash could not be verified here at all.** 37f9c4d6… is the

LF hash — the index blob. Restoring the file to LF brings it back to

37f9c4d69aaa2f1f2bb2944e33a4bf5ef7c9dcc9833ed3c8e1b3c6e79f112a63 exactly, which

is rule #33's value to the last character.

Fixing that surfaced two more files in the same chain, both of which were

passing their tests only by accident of this machine's conversion state:

- `v7.css`. lib/design/v7-css.test.ts asserts it CONTAINS each of the

prototype's four <style> blocks VERBATIM — a byte comparison across two

files. With the prototype LF and v7.css CRLF, all four blocks failed, even

though both are LF in the index and both pass on a Linux clone.

- `command-center-v7.generated.css` and the four other CSS inputs

(v7-deviations, v7-fonts, v7-preflight-reset, v7-real-data). The

generator concatenates its inputs, so its output took their line endings and

the "is exactly what the transform produces right now" assertion compared a

CRLF regeneration against an LF checkout.

All of them are -text now, restored to LF, and pnpm css:v7 reproduces the

committed generated file byte-for-byte (git diff empty).

lib/design/v7-css.test.ts + v7-deviations.test.ts: 20 passed.

The point is not the line endings. It is that **three governance hashes and two

byte-comparison tests meant different things on Windows and on Linux**, and

every one of them was green on the machine that mattered least. .gitattributes

is scoped to those files only — a repo-wide eol policy would rewrite every file

in the project, which is a separate decision and not this run's to make.

## The allowlist to burn to zero

29 drawing calls across 18 files, by primitive:

V7Drawing=11  LazyProfileThumb=5  ShopJobDrawing=5  V7Thumb=3

pointsToSvgPath=2  V7Plate=1  PastProfileThumb=1  drawInner=1

pointsToSvgPath was missed by the first draft of that gate and added before

the baseline was committed. It was found by reading the live Job screen, not by a

search — which is the argument for the pattern list being an inventory of what

this codebase really does rather than a guess at it.

# 7. REMAINING PHASES

Each phase must bring its screen under both gates — the interaction gate (by

giving its live surface a route in SURFACES and bumping EXPECTED_PORTED) and

the drawing-path gate (by lowering its allowlist count) — in the same commit.

| Phase | Scope | Carries from this audit |
| --- | --- | --- |
| 1 — Workbench (B) | Port Workbench_B to /admin/command-center; cards through ProfileViewer | §2 row 1: cards have no profile id today. §2 row 2: the Job screen is the easiest first conversion |
| 2 — Shop View (E) | Queue board, job screen, full-size overlay | §4 (a) the hem label will fail the gate until the fold length is added. §2 row 3: no FK from shop_profile_library to the saved profile |
| 3 — Email two-pane + mail go-live | Build the screen; Graph subscription creation, renewal and expiry alerting; AI reply drafting; send through Outlook; fix the dangling View Source link | §5 in full. An email approval must go through quote-approve's existing record, never a new door (rules #14, #21) |
| 4 — Deliveries, Customers, Quotes, Orders | Thumbnails through ProfileViewer | §2 rows 5-8, 11. Quotes/Orders already have row.profileId. Keep passing ids, never images (rule #26) |
| 5 — Search | Search results + profile search | §2 rows 9-10. Two zoom interactions would coexist — rule #27's hover-intent panel and V8's click/double-click. PENDING REID |
| 6 — Allowlist to zero | Retire the last entries; delete what nothing renders | Decide §2 row 12 (Pricing): is a *category* drawing legitimate on a price-book row? |

# 8. OPEN QUESTIONS — PENDING REID

1. The drawing palette. Contract blue/amber/green vs FlashDraft crimson. Does

the Command Center viewer adopt the contract's palette while the FlashDraft

editor keeps its own, or do both move? §4 (b).

2. The hem label. The shop needs the hem's type *and* its fold length. Adding

the fold length changes what FlashDraft's own canvas draws. §4 (a).

3. Quoted blank width excludes hem allowance. A real pricing discrepancy of

up to ~1 3/8 in of girth on a double-hemmed profile. §4 (c).

4. Should the email two-pane show the drawing? The contract says no; it is the

one place a wrong AI reading could be caught against a picture. §3.

5. Two zoom interactions on the profile-search rail. Rule #27's hover-intent

preview and V8's click/double-click. §2 row 10.

6. Is a category drawing legitimate on a price-book row? §2 row 12,

UNVERIFIED.

7. **Are the OUTLOOK_* variables set in Vercel?** UNVERIFIED; one page-load to

settle. §5.

# 9. WHAT THIS AUDIT DID NOT CHECK

Listed so the gaps are known rather than assumed closed:

- No live screen was opened. Nothing about how any Command Center screen

looks today was verified in this session.

- ~~No live database query was run.~~ CLOSED 2026-10-09. Measured:

saved_configurations has 2 rows, quote_requests 18 of which 5

carry geometry, shop_profile_library 22 of which 19 hold a PNG. The

Profile Passport having two rows means phase 1 cannot be id-plumbing and phase

2 has at most 5 of 22 rows it could ever join back. See

STATE_OF_THE_BUILD.md's 2026-10-09 follow-up entry.

- No deployment environment was inspected. Vercel env vars, Resend

configuration and Graph credentials are UNVERIFIED.

- ~~`ProfileViewer` has not been rendered in a browser.~~ **CLOSED

2026-10-09, and it was visibly wrong.** Rendered at /studio/v8-viewer-debug

against real saved geometry, it cropped every thumbnail, clipped 3 15/16"

in the enlarged view, drew editor grab rings on a read-only view, and hung a

teardrop hem 8.4px outside the canvas — with the entire unit suite green. One

root cause (the fit measured the points and ignored everything drawn in fixed

screen pixels around them), four fixes, and a new bounds test that would have

caught it. Full account in STATE_OF_THE_BUILD.md's 2026-10-09 entry.

Its pixel fidelity against the contract is still UNVERIFIED, and Reid has

still not looked at it.

- `/admin/pricing`'s drawing was not traced to live or fixture. §2 row 12.

*docs/COMMAND_CENTER_V8_AUDIT.md · AFS — Architectural Flashing Supply · Command Center V8 phase 0 · 2026-10-08*